# TEST PLAN TEMPLATE (ISTQB v4.0)

## Detailed Guidance for Each Section

# DOCUMENT INFORMATION

| Field | Description |
| --- | --- |
| Project Name | Enter the official project/system name |
| Document Title | TEST PLAN |
| Version | Example: v1.0 |
| Prepared By | QA Lead / Tester Name |
| Reviewed By | Project Manager / QA Manager |
| Approved By | Stakeholder / Customer |
| Date | Document creation date |
| Status | Draft / Review / Approved |

# REVISION HISTORY

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 |  |  | Initial version |
| 1.1 |  |  | Updated test scope |

# INTRODUCTION

## Purpose

Describe why this Test Plan document exists.

### What to write:

- Objective of testing

- Business value of testing

- Overview of the system

- Why testing is important for this project

### Example:

This Test Plan defines the testing approach, scope, schedule, resources, tools, and activities for the English Center Management System – Multi-Branch Version. The objective is to ensure the software meets functional and non-functional requirements before production release.

# PROJECT OVERVIEW

## Purpose

Provide a brief summary of the project.

### What to write:

- System overview

- Main business processes

- Key modules

- Technologies used

- Number of users/branches

### Example:

The system supports management of multiple English center branches including student management, class scheduling, teacher assignment, attendance tracking, tuition management, and reporting.

### Recommended content:

- Frontend: Vue 3

- Backend: .NET 9 API

- Database: PostgreSQL

- Authentication: JWT

# TEST OBJECTIVES

## Purpose

Define the goals of testing.

### What to write:

- Verify functional requirements

- Validate business workflows

- Detect defects early

- Ensure system stability

- Verify security and performance

### Example:

- Ensure all critical business functions operate correctly.

- Verify role-based access control.

- Ensure APIs respond within acceptable performance limits.

- Validate integration between frontend and backend.

# TEST SCOPE

## Purpose

Define what will and will not be tested.

## In Scope

### What to write:

List all modules/features included in testing.

### Example:

| Module | Description |
| --- | --- |
| Authentication | Login, logout, forgot password |
| Student Management | CRUD student information |
| Class Management | Schedule and classroom management |
| Teacher Management | Assign teachers to classes |
| Tuition Management | Payment and invoice processing |
| Reports | Revenue and attendance reports |

## Out of Scope

### What to write:

Features excluded from current testing.

### Example:

    - Third-party CRM integration

    - AI facial recognition attendance module

    - Mobile application testing

# TEST ITEMS

## Purpose

Identify software items/components to be tested.

### What to write:

- Modules

- APIs

- UI screens

- Databases

- Reports

- External integrations

### Example:

| Item | Description |
| --- | --- |
| Login API | User authentication API |
| Student Screen | Student management page |
| PostgreSQL DB | Database validation |

# TEST TYPES

## Purpose

Specify types of testing to perform.

### Recommended test types:

| Test Type | Purpose |
| --- | --- |
| Functional Testing | Validate business functions |
| Integration Testing | Verify module communication |
| System Testing | Validate end-to-end workflows |
| Regression Testing | Ensure changes do not break existing features |
| Performance Testing | Evaluate speed and scalability |
| Security Testing | Validate authentication and authorization |
| Usability Testing | Verify user friendliness |
| Compatibility Testing | Browser/device compatibility |

### Example:

Regression testing will be executed after every sprint release.

# TEST APPROACH / TEST STRATEGY

## Purpose

Explain how testing will be conducted.

### What to write:

- Manual or automation testing

- Black-box / White-box techniques

- Risk-based testing

- Agile testing approach

- Test levels

### Example:

| Testing Level | Approach |
| --- | --- |
| Unit Testing | Performed by developers using NUnit |
| Integration Testing | API testing with Postman |
| System Testing | Manual testing using test cases |
| Automation Testing | Selenium for regression testing |

### Techniques:

- Equivalence Partitioning

- Boundary Value Analysis

- Decision Table Testing

- Use Case Testing

- State Transition Testing

# ENTRY CRITERIA

## Purpose

Define conditions required before testing begins.

### Example:

- Requirements approved

- Test environment ready

- Build successfully deployed

- Test data prepared

- Test cases reviewed

# EXIT CRITERIA

## Purpose

Define conditions required to stop testing.

### Example:

- 100% critical test cases executed

- No Severity 1 defects remain open

- Test summary report completed

- Customer UAT approved

# TEST ENVIRONMENT

## Purpose

Describe the testing infrastructure.

### What to write:

- Hardware

- Software

- OS

- Browsers

- Servers

- Databases

- Devices

### Example:

| Component | Configuration |
| --- | --- |
| Frontend | Vue 3 + PrimeVue |
| Backend | .NET 9 Web API |
| Database | PostgreSQL 16 |
| Browser | Chrome, Edge, Firefox |
| OS | Windows Server 2022 |

# TEST TOOLS

## Purpose

List tools used during testing.

### Example:

| Tool | Purpose |
| --- | --- |
| Jira | Defect tracking |
| Selenium | Automation testing |
| Postman | API testing |
| JMeter | Performance testing |
| GitHub Actions | CI/CD execution |
| Katalon | UI automation testing |

# TEST DATA MANAGEMENT

## Purpose

Describe how test data will be created and maintained.

### Example:

- Use anonymized production data

- Generate mock student records

- Prepare separate datasets for positive and negative testing

### Sample datasets:

| Dataset | Purpose |
| --- | --- |
| Valid Accounts | Positive login testing |
| Invalid Accounts | Negative testing |
| Large Dataset | Performance testing |

# ROLES AND RESPONSIBILITIES

## Purpose

Define responsibilities for each team member.

### Example:

| Role | Responsibility |
| --- | --- |
| QA Lead | Manage test planning and reporting |
| Tester | Execute test cases and log defects |
| Developer | Fix defects |
| Project Manager | Approve deliverables |
| Customer | Perform UAT |

# TEST SCHEDULE

## Purpose

Define testing timeline.

### Example:

| Phase | Start Date | End Date | Owner |
| --- | --- | --- | --- |
| Test Planning |  |  |  |
| Test Case Design |  |  |  |
| Environment Setup |  |  |  |
| Test Execution |  |  |  |
| Regression Testing |  |  |  |
| UAT |  |  |  |
| Test Closure |  |  |  |

# DEFECT MANAGEMENT PROCESS

## Purpose

Describe how defects are reported and tracked.

### Example workflow:

New → Assigned → In Progress → Fixed → Retest → Closed

### Severity levels:

| Severity | Description |
| --- | --- |
| Critical | System crash/data loss |
| High | Major business function failure |
| Medium | Partial function issue |
| Low | Cosmetic/UI issue |

# RISKS AND MITIGATION

## Purpose

Identify project risks and mitigation plans.

### Example:

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Delayed build delivery | Testing delay | Daily build monitoring |
| Unstable environment | Failed executions | Dedicated QA environment |
| Lack of test data | Low coverage | Create mock datasets |

# TEST DELIVERABLES

## Purpose

List documents generated during testing.

### Example:

- Test Plan

- Test Cases

- Test Scripts

- Defect Reports

- Test Execution Logs

- Test Summary Report

- RTM (Requirement Traceability Matrix)

# COMMUNICATION PLAN

## Purpose

Define communication channels and reporting frequency.

### Example:

| Activity | Frequency | Participants |
| --- | --- | --- |
| Daily QA Meeting | Daily | QA Team |
| Defect Review Meeting | Twice per week | QA + Dev |
| Test Status Report | Weekly | Stakeholders |

# APPROVALS

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Project Manager |  |  |  |
|  | Customer Representative |  |  |

# APPENDIX A – TEST CASE TEMPLATE

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier |
| Module | Functional area |
| Preconditions | Required conditions |
| Test Steps | Execution steps |
| Expected Result | Expected system behavior |
| Actual Result | Real result |
| Status | Pass/Fail |

# APPENDIX B – DEFECT REPORT TEMPLATE

| Field | Description |
| --- | --- |
| Defect ID | Unique defect identifier |

| Field | Description |
| --- | --- |
| Summary | Short defect description |
| Steps to Reproduce | Reproduction steps |
| Expected Result | Expected behavior |
| Actual Result | Actual behavior |
| Severity | Critical/High/Medium/Low |
| Priority | P1/P2/P3 |
| Status | Open/Fixed/Closed |

# APPENDIX C – DECISION TABLE TESTING SAMPLE

| Conditions | TC1 | TC2 | TC3 | TC4 |
| --- | --- | --- | --- | --- |
| Valid Username | Y | Y | N | N |
| Valid Password | Y | N | Y | N |
| Expected Result | Login Success | Invalid Password | Invalid Username | Login Failed |

# APPENDIX D – USE CASE TESTING SAMPLE

## Use Case: Add Student

| Step | User Action | Expected Result |
| --- | --- | --- |
| 1 | Open Student Page | Student list displayed |
| 2 | Click Add New | Add form displayed |
| 3 | Enter valid information | Data accepted |
| 4 | Click Save | Student saved successfully |

END OF DOCUMENT